# Project Planning Phase: Product Backlog, Sprint Planning s Tracking

Header Parameters

| Parameter | Information |
| --- | --- |
| Date | 02 October 2026 |
| Team ID | 6ab6898e02319e850fcda6c8 |
| Project Name | Script-Controlled ACL – Restrict Record Access Based on Field Value |
| Maximum Marks | 5 Marks |

- Product Backlog s Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number |
| --- | --- | --- |
| Sprint-1 | Setup & Configuration | USN-1 |
| Sprint-1 | Setup & Configuration | USN-2 |
| Sprint-2 | Access Control (ACL) | USN-3 |
| Sprint-2 | Access Control (ACL) | USN-4 |

| Sprint | Functional Requirement (Epic) | User Story Number |
| --- | --- | --- |
| Sprint-3 | Access Control (ACL) | USN-5 |
| Sprint-3 | Access Control (ACL) | USN-6 |
| Sprint-4 | Testing & Validation | USN-7 |
| Sprint-4 | Documentation & Export | USN-8 |

- Project Tracker, Velocity s Burndown Summary

| Sprint | Total Story Points | Duration |
| --- | --- | --- |
| Sprint-1 | 5 | 6 Days |
| Sprint-2 | 8 | 6 Days |
| Sprint-3 | 5 | 6 Days |
| Sprint-4 | 5 | 6 Days |

Velocity Calculation

  - Total Story Points Delivered: 23 Points across 4 Sprints (24 Days total duration)

  - Average Team Velocity: ~5.75 Story Points per Sprint (~0.96 Points per Day)

Burndown Summary

  - Day 0: 23 Story Points Remaining

  - Sprint 1 End (Day 6): 18 Story Points Remaining

  - Sprint 2 End (Day 12): 10 Story Points Remaining

  - Sprint 3 End (Day 18): 5 Story Points Remaining

  - Sprint 4 End (Day 24): 0 Story Points Remaining (100% On-Time Completion)